MERZA BRAND

Complete CRM & Business Automation

OPTIMIZED PROJECT PLAN  v3.0

Unified Laravel  |  MySQL  |  Mobile-First UI  |  Free Stack

Prepared by Viviz Technologies

viviztechnologies@gmail.com

June 2026

# What Changed from v1.0

This v2.0 plan replaces the original multi-service architecture with a leaner, cost-free stack. All components now live in a single Laravel project, the database is MySQL, and every paid SaaS dependency has been replaced with a free alternative.

| Layer | v1.0 (Original) | v2.0 (Optimised — FREE) |
| --- | --- | --- |
| Frontend | Next.js 15 (separate project) | Laravel Blade + Livewire v4 + Alpine.js |
| Admin Panel | Next.js 15 + shadcn/ui | Laravel Filament v5 (free, built-in) |
| Bot Engine | Python FastAPI (separate service) | Laravel Service + Claude API (HTTP Client) |
| Database | PostgreSQL 17 | MySQL 8.0 (Laravel default, free) |
| Queues | Redis (paid hosting) | Laravel DB Queue Driver (MySQL-backed) |
| Real-time | Pusher (paid SaaS) | Laravel Reverb (free WebSocket server) |
| Email | Mailgun / Resend (paid) | Brevo — 300 emails/day free |
| File Storage | AWS S3 / Cloudflare R2 (paid) | Local storage → Cloudflare R2 free (10 GB) |
| Voice Bot | Twilio Voice (paid per min) | WhatsApp Voice notes (Meta free tier) |
| SMS | Twilio SMS (paid) | WhatsApp-first (1,000 free convs/month) |
| Analytics DB | ClickHouse (complex setup) | MySQL + Laravel Charts (same DB) |
| Mobile UI | Responsive (basic) | Mobile-first Tailwind + Livewire PWA |

Cost saving:  The v1.0 stack required ~$150–300/month in SaaS fees. The v2.0 stack can run for $0/month on a single VPS (Laravel Forge on a $6/month DigitalOcean droplet or free Laragon local dev).

# 1. Brand Overview

| Brand | Merza |
| --- | --- |
| Niche | Premium Tropical Fruits (B2C + B2B) |
| Products | Premium Mangoes, Banana Red, Vietnam Gold Jackfruit, Freeze Dried, Pulp |
| Current Channel | Meta Paid Ads (Facebook + Instagram) |
| Goal | Full-stack business automation — ads bot, ecommerce, CRM, marketing engine |
| Stack | Unified Laravel 13 — frontend + backend + admin in one project |
| Timeline | 18 Weeks (4.5 Months) |
| Prepared by | Viviz Technologies ¦ June 2026 |

## Product Catalog

| Product | Variants | Type |
| --- | --- | --- |
| Premium Mangoes | 1 kg, 2 kg, 5 kg box | Perishable |
| Banana Red | 1 kg, 3 kg | Perishable |
| Vietnam Gold Jackfruit | Whole, Seeded packs | Perishable |
| Freeze Dried (Mango, Jackfruit) | 100 g, 250 g pouch | Non-perishable |
| Pulp (Mango, Jackfruit) | 500 g, 1 kg tub | Frozen |

# 2. Optimised Tech Stack

Philosophy:  One codebase, one language (PHP), one database (MySQL). No microservices overhead. Laravel handles frontend views, API routes, queues, WebSockets, and the admin panel — all in a single project.

| Layer | Technology | Cost |
| --- | --- | --- |
| Full-Stack Framework | Laravel 13 (PHP 8.3+) | Free / Open Source |
| Frontend Views | Laravel Blade + Livewire v4 | Free / Open Source |
| Reactive UI | Alpine.js v3 | Free / Open Source |
| Styling | Tailwind CSS v3 (mobile-first) | Free / Open Source |
| Admin / CRM Panel | Laravel Filament v5 | Free / Open Source |
| Database | MySQL 8.0 | Free / Open Source |
| Queue Driver | Laravel Database Queue (MySQL-backed) | Free (uses MySQL) |
| WebSockets / Real-time | Laravel Reverb (official WebSocket server) | Free / Open Source |
| AI / Bot Engine | Claude API via Laravel HTTP Client | Usage-based |
| Meta Integration | Facebook Graph API v21 + Webhooks | Free |
| WhatsApp | Meta Cloud API (WhatsApp Business) | 1,000 convs/month free |
| Email | Brevo SMTP (formerly Sendinblue) | 300 emails/day free |
| SMS | WhatsApp-first (defer SMS to later) | Free tier |
| File Storage | Local disk → Cloudflare R2 | Free up to 10 GB |
| Payments | Stripe (Laravel Cashier) | 2.9% + $0.30 / txn |
| Automation | n8n (self-hosted, free) | Free / Self-hosted |
| Mobile / PWA | Tailwind CSS responsive + Laravel PWA pkg | Free |
| Dev Environment | Laragon (Windows) — MySQL + PHP + Apache | Free |

Voice Bot note:  Twilio Voice (paid) is deferred to Phase 2. For Phase 1, WhatsApp voice notes + click-to-call links replace it at zero cost. Twilio can be added later if needed.

# 3. System Architecture

All traffic enters the single Laravel application. Filament serves the admin panel at /admin. Blade + Livewire renders the public storefront. Webhook controllers handle Meta and WhatsApp events. Laravel Reverb pushes real-time events to browsers. All background jobs run on the Laravel DB queue.

┌─────────────────────────────────────────────┐ │ MERZA LARAVEL APPLICATION │ ┌──────────┐ │ ┌──────────┐ ┌────────────┐ │ │ Customer │──▶│ │Storefront│ │ Filament │ │ │ Browser │ │ │(Blade + │ │ Admin/CRM │ │ │ (mobile) │ │ │Livewire) │ │ Panel │ │ └──────────┘ │ └──────────┘ └────────────┘ │ │ │ │ │ ┌──────────┐ │ ┌─────▼───────────────▼──────────────────┐│ │ Meta/FB │──▶│ │ Laravel Core (Routes, Models, ││ │ Webhooks │ │ │ Services, Jobs, Events) ││ └──────────┘ │ └─────┬──────────┬──────────┬───────────┘│ │ │ │ │ │ ┌──────────┐ │ ┌─────▼──┐ ┌────▼────┐ ┌──▼──────────┐ │ │WhatsApp │──▶│ │ MySQL │ │Reverb │ │Queue Worker │ │ │ Cloud API│ │ │ 8.0 │ │(WS) │ │(DB Driver) │ │ └──────────┘ │ └────────┘ └─────────┘ └─────────────┘ │ │ │ │ │ ┌─────▼──────────────────────────────────┐│ │ │ External: Claude API, Brevo, Stripe, ││ │ │ Meta Graph API, Cloudflare R2 ││ │ └────────────────────────────────────────┘│ └─────────────────────────────────────────────┘

# 4. Mobile-First UI Design Approach

Since Merza's customers come from Meta ads and WhatsApp, the majority access the storefront from a mobile device. The entire frontend is designed mobile-first using Tailwind CSS breakpoints, then scaled up to desktop.

## Storefront (Public — Blade + Livewire)

| Component | Mobile-First Detail |
| --- | --- |
| Navigation | Bottom tab bar on mobile (Home, Products, Cart, Account). Sticky top bar with logo + cart icon. |
| Product Grid | Single-column card list on mobile, 2-col on tablet, 3-col on desktop. Card = image + name + price + Add-to-Cart. |
| Product Detail | Full-width image swiper (touch/swipe). Sticky 'Add to Cart' button pinned to bottom of viewport. |
| Cart & Checkout | Single-page checkout using Livewire (no reload). Progress steps shown as a linear stepper at top. |
| WhatsApp Button | Persistent floating WhatsApp button (bottom-right). Opens pre-filled chat: 'Hi, I want to order...' |
| Order Tracking | Visual timeline (circles + lines): Ordered → Packed → Shipped → Delivered. SMS/WhatsApp link updates it. |
| PWA Support | Add to Home Screen prompt on mobile. Service worker for offline browsing of product catalog. |
| Loading States | Livewire wire:loading on all buttons. Skeleton loaders on product cards. No jarring full-page reloads. |
| Typography | Min 16px body text on mobile (no zoom needed). Touch targets min 44x44px. High contrast color pairs. |

## Admin CRM Panel (Filament v5 — Staff)

- Filament is fully responsive — works on tablet and mobile for staff on the go

- Custom mobile dashboard: today's orders count, pending leads, low-stock alerts

- Swipe-to-action on order list (approve, dispatch, complete)

- One-tap WhatsApp reply from customer record inside Filament

- Dark mode support built into Filament

Livewire advantage:  Livewire components update in place without a full page reload — giving a native-app feel on mobile while writing plain PHP/Blade. No JavaScript framework required.

# 5. Core Modules

MODULE 1    —  Meta Ads Campaign Bot

Auto-replies to every Facebook/Instagram ad comment and DM within seconds via Claude AI — all from a Laravel service class.

### How it works in Laravel

- Laravel Route: POST /webhooks/meta → MetaBotController

- MetaBotController dispatches ProcessMetaEvent job to DB queue

- Job calls ClaudeService::reply() using Laravel HTTP Client to Claude API

- ClaudeService sends reply back via Facebook Graph API v21

- Lead auto-created in MySQL contacts table if new visitor

### Bot Features

- Comment auto-reply within 30–90 s (humanized delay)

- DM conversation flow: Greeting → Product → Pricing → Order link

- FAQ handling: delivery, minimum order, availability

- Sentiment analysis → negative comments moved to DM

- Human escalation flag → Filament notification to staff

- Reply template library with A/B variant tracking

MODULE 2    —  WhatsApp Business Bot

Primary channel for sales, order placement, and customer communication — 1,000 conversations/month free via Meta Cloud API.

### Conversation Flows

- Welcome → Product menu (interactive list message) → Add to cart → Checkout → Payment link → Order confirmed

- 'Track my order' → real-time status fetched from MySQL

- 'Talk to human' → Filament staff notification + conversation assigned

### Automations (Laravel Scheduled Commands)

- Abandoned cart: 1 h → 24 h → 72 h WhatsApp reminders

- Post-delivery review request (2 days after delivered status)

- Win-back: 30-day inactive customers get special offer

- Broadcast campaigns: segmented bulk sends via Filament UI

MODULE 3    —  Voice & Communication (WhatsApp-First)

Zero-cost alternative to Twilio Voice — using WhatsApp voice notes, click-to-call, and audio message auto-replies.

- Customers send WhatsApp voice notes → Laravel transcribes via Claude API → auto-reply text sent back

- 'Call us' button on storefront = click-to-WhatsApp (no phone cost)

- Business hours auto-message: 'We are closed, reply here and we will respond at 9 AM'

- Complaint voice note → transcribed + saved as support ticket in Filament

Phase 2 option:  If phone calls are needed in future, Twilio Voice can be added as a Laravel service without changing the architecture. Estimated cost: $0.013/min inbound.

MODULE 4    —  E-commerce Storefront

Public-facing Merza website built with Blade + Livewire — mobile-first, PWA-ready, no separate frontend project.

### Pages

- Home — Hero banner, featured products, seasonal offers, testimonials, floating WhatsApp CTA

- Products — Livewire filterable grid (category, price, in-stock toggle)

- Product Detail — image swiper, nutritional info, add-to-cart (Livewire, no reload)

- Cart — Livewire real-time cart with quantity controls and promo code

- Checkout — single-page Livewire stepper: details → address → payment → confirm

- Payment — Stripe.js + Laravel Cashier (card, COD option)

- Order Tracking — visual timeline auto-refreshed via Livewire polling

- Customer Account — order history, loyalty points, referral link

- Blog/Recipes — Laravel CMS for SEO content

- B2B Inquiry — bulk order form with quote auto-generated in CRM

MODULE 5    —  CRM Admin Panel (Laravel Filament v5)

Full CRM, order management, inventory, and analytics in one Filament admin — no extra frontend to build.

### Filament Resources

- Contacts — unified profile, purchase history, LTV, channel tags, activity timeline

- Leads — Kanban pipeline: New → Contacted → Interested → Quote Sent → Ordered → Loyal

- Orders — full order lifecycle with status actions and PDF invoice download

- Products & Inventory — CRUD, stock levels, low-stock alerts, seasonal calendar

- Campaigns — broadcast builder, audience segment picker, scheduled send

- Support Tickets — complaints from WhatsApp/voice notes with staff assignment

- Analytics Widgets — revenue chart, top products, lead conversion funnel, ad ROAS

### Filament Features Used

- Filament Tables — sortable, filterable, bulk-action support

- Filament Forms — auto-generated from Eloquent models

- Filament Notifications — real-time alerts via Laravel Reverb

- Filament Widgets — custom dashboard cards and charts

- Role & Permission — via spatie/laravel-permission (free)

MODULE 6    —  Product & Inventory Management

Managed entirely inside Filament — no separate admin needed.

- Product catalog with variants (weight, packaging type)

- SKU + barcode field for scanning

- Stock quantity with automatic low-stock Filament notification

- Seasonal availability toggle with active date range

- Cost price + sell price → auto margin % display

- Batch/expiry tracking (important for freeze dried and pulp)

- Supplier record linked to each product

- CSV import/export for bulk product updates

MODULE 7    —  Order & Delivery Management

Full order lifecycle with automated WhatsApp status updates at every stage.

- Order created from: storefront checkout, WhatsApp bot, or manual entry in Filament

- Status flow: Pending → Confirmed → Packed → Dispatched → Delivered → Completed

- Auto WhatsApp message sent to customer at each status change

- PDF invoice auto-generated using laravel-dompdf (free)

- Delivery zone map with rider assignment

- COD: cash-collected checkbox triggers payment status update

- Returns: refund request → Filament approval → refund via Stripe

MODULE 8    —  Marketing Automation Engine

Campaign management, audience segmentation, and automated sequences — all in Filament with Laravel Scheduled Commands.

| Campaign Type | Trigger | Channel |
| --- | --- | --- |
| Welcome Sequence | First purchase | WhatsApp + Brevo Email |
| Abandoned Cart | No checkout after 1 h | WhatsApp (3-message flow) |
| Seasonal Flash Sale | Manual or scheduled date | WhatsApp Broadcast |
| Cross-sell | Bought Mangoes | WhatsApp |
| Win-back | 30 days no order | WhatsApp + Email |
| VIP Offer | LTV above threshold | WhatsApp personal message |
| Review Request | 2 days post-delivery | WhatsApp |
| Referral Program | Any active customer | WhatsApp + Email |
| B2B Nurture Sequence | Bulk inquiry form submit | Brevo Email sequence |
| Festival Campaign | Scheduled (Eid, Xmas etc.) | WhatsApp Broadcast |

### Meta Ads Sync

- Export high-LTV customers as Meta Custom Audience (via Laravel HTTP Client → Meta API)

- Auto-build Lookalike Audiences from top 100 customers monthly

- UTM tracking on all storefront links → revenue attribution per ad in analytics

MODULE 9    —  Analytics Dashboard (Filament Widgets + MySQL)

All analytics powered by MySQL queries and Filament widgets — no extra analytics database required.

- Revenue: total by day/week/month, by product, by channel

- Orders: count by status, avg fulfillment time, delivery success rate

- Customers: new vs returning, LTV segments, churn risk (30-day inactive count)

- Marketing: ROAS per UTM source, WhatsApp message delivery rate, email open rate from Brevo API

- Inventory: stock levels, expiry approaching alerts, sell-through rate per product

- Automated weekly PDF report emailed to admin via Brevo

# 6. Marketing Strategies via CRM

| # | Strategy | How the CRM Executes It |
| --- | --- | --- |
| 1 | Seasonal Demand Spikes | Product calendar flags mango peak (April–June). Filament triggers WhatsApp broadcast to all contacts 2 weeks before peak. Meta ad creative auto-rotates based on scheduled campaigns. |
| 2 | B2B Revenue Stream | Separate Filament pipeline for restaurants, hotels, juice bars. Bulk pricing tiers in quote builder. Laravel Scheduled Command sends monthly standing order reminder. |
| 3 | Subscription Box | Monthly curated fruit box with Stripe recurring billing (Laravel Cashier). Churn prevention: pause option via WhatsApp reply keyword 'PAUSE'. |
| 4 | UGC Social Proof Loop | Post-delivery WhatsApp: 'Share a photo for 15% off.' Customer replies with photo → saved to contact record in Filament. Best UGC flagged for Meta ad creative use. |
| 5 | Referral Engine | Each customer gets unique referral code (tracked in MySQL). Both referrer + new buyer get discount on next order. Top referrers auto-tagged 'Brand Ambassador' in CRM. |
| 6 | Freeze Dried as E-gift | Gift box builder on storefront. Corporate gifting campaign October–December. B2B pipeline for offices, event planners. Brevo email sequence for B2B leads. |
| 7 | WhatsApp Segments | 4 auto-segments updated nightly: Mango lovers, Premium tier (LTV > threshold), Lapsed (21-day no order), New prospects (bot interaction, no purchase). Each gets tailored broadcast. |
| 8 | Meta Retargeting Funnel | Cold → Ad comment → DM bot → Lead captured → WhatsApp sequence → First order → Loyalty → Referral → Export to Lookalike audience → new cold cycle. |
| 9 | Recipe Content / SEO | Laravel blog module with SEO meta tags. Posts: '5 Merza Mango smoothie recipes', 'How to store freeze-dried jackfruit'. Organic Google traffic captured as leads. |
| 10 | Festival Campaigns | Pre-built WhatsApp message templates for Eid, Diwali, Christmas. Scheduled in Filament campaign calendar. Auto-sent to all active contacts 7 days before each festival. |

# 7. Project Phases & Timeline

| Phase | Name | Timeline | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Foundation | Weeks 1–2 | Laravel 13 project setup in D:\projects\merza, MySQL 8 DB, auth + roles (Spatie), Filament v5 install, Tailwind CSS + Livewire v4, base layout components, mobile nav shell |
| Phase 2 | Product & Inventory | Weeks 2–4 | Product model + Filament resource, variants, stock tracking, low-stock alerts, seasonal calendar, image uploads to local disk, CSV import |
| Phase 3 | Storefront — Core | Weeks 3–6 | Blade + Livewire storefront: home, product listing, product detail, mobile-first layout, PWA manifest, floating WhatsApp button |
| Phase 4 | Cart & Checkout | Weeks 5–7 | Livewire cart, Stripe Cashier integration, COD option, order confirmation page, order tracking timeline, PDF invoice via dompdf |
| Phase 5 | CRM Core | Weeks 6–9 | Contacts + unified profile, Filament Kanban lead pipeline, activity timeline, lead scoring, deal/quote builder, Filament notifications |
| Phase 6 | Order Management | Weeks 8–10 | Order workflow engine, status transitions, auto WhatsApp status updates, delivery assignment, COD tracking, returns + refund flow |
| Phase 7 | Meta Ads Bot | Weeks 9–12 | Facebook Graph API webhook, MetaBotController, ClaudeService HTTP client, comment auto-reply, DM flow builder, lead auto-capture, escalation |
| Phase 8 | WhatsApp Bot | Weeks 11–14 | Meta Cloud API, interactive menus, order-via-WhatsApp flow, payment link sending, broadcast campaigns in Filament, automated sequences |
| Phase 9 | Marketing Automation | Weeks 12–15 | Campaign builder in Filament, audience segmentation, Brevo email integration, Meta Custom Audience sync, UTM tracking, A/B variants |
| Phase 10 | Analytics | Weeks 14–16 | Filament dashboard widgets, revenue/customer/marketing/ops charts, MySQL query optimization, automated weekly PDF report via Brevo |
| Phase 11 | QA & Launch | Weeks 16–18 | End-to-end testing all bot flows, mobile UX review, performance tuning (DB indexes, eager loading), staff training, production deploy |

Total Timeline:  18 Weeks  (4.5 Months)  —  2 weeks faster than v1.0

# 8. Project Structure

Single Laravel project — one repo, one language, one deploy. Frontend, backend, admin, and bot all in one codebase.

D:\projects\merza\ ├── app/ │ ├── Filament/ │ │ ├── Resources/ # CustomerResource, OrderResource, ProductResource... │ │ ├── Pages/ # Custom Filament pages (Analytics, Campaigns) │ │ └── Widgets/ # Dashboard revenue, orders, stock widgets │ ├── Http/ │ │ ├── Controllers/ │ │ │ ├── Storefront/ # HomeController, ProductController, CartController │ │ │ ├── Auth/ # CustomerAuthController │ │ │ └── Webhooks/ # MetaBotController, WhatsAppController │ │ └── Livewire/ # ProductGrid, Cart, Checkout, OrderTracker... │ ├── Jobs/ # ProcessMetaEvent, SendWhatsApp, SendBroadcast... │ ├── Models/ # Customer, Order, Product, Lead, Campaign... │ └── Services/ │ ├── ClaudeService.php # Claude API via Laravel HTTP Client │ ├── MetaBotService.php │ ├── WhatsAppService.php │ └── MarketingService.php ├── resources/ │ ├── views/ │ │ ├── storefront/ # home, products, product-detail, cart, checkout... │ │ ├── livewire/ # Livewire component views │ │ └── emails/ # Brevo email Blade templates │ ├── css/app.css # Tailwind CSS entry │ └── js/app.js # Alpine.js entry ├── database/ │ ├── migrations/ # All MySQL table migrations │ └── seeders/ # Demo data, product catalog seed ├── routes/ │ ├── web.php # Storefront + auth routes │ └── api.php # Webhook routes (Meta, WhatsApp) └── public/ ├── storage/ # Symlinked product images └── manifest.json # PWA manifest

# 9. Key Laravel Packages (All Free)

| Package | Purpose | Install |
| --- | --- | --- |
| filament/filament:^5.0 | Admin panel + CRM UI | composer require |
| livewire/livewire:^4.0 | Reactive frontend components | composer require |
| laravel/reverb | Free WebSocket server | composer require |
| laravel/cashier | Stripe payments + subscriptions | composer require |
| spatie/laravel-permission | Roles & permissions (Admin, Staff, etc.) | composer require |
| barryvdh/laravel-dompdf | PDF invoice generation | composer require |
| spatie/laravel-medialibrary | Product image upload + management | composer require |
| spatie/laravel-query-builder | API filtering for Filament tables | composer require |
| laravel/scout | Full-text search (product, customer) | composer require |
| intervention/image | Resize + optimize product images | composer require |
| owenvoke/blade-fontawesome | Icons throughout the UI | composer require |
| pestphp/pest | Testing framework (unit + feature) | composer require-dev |

## External Free Services

| Service | Purpose | Free Tier |
| --- | --- | --- |
| Meta for Developers | FB/IG Webhooks + WhatsApp Business API | Free (pay per convo above 1,000) |
| Brevo (Sendinblue) | Transactional + marketing emails | 300 emails/day free forever |
| Cloudflare R2 | Product image + file storage | 10 GB free + free egress |
| Claude API | AI bot intelligence | Usage-based (no monthly fee) |
| Stripe | Payments + subscriptions | No monthly fee; 2.9%+$0.30/txn |
| n8n (self-hosted) | Workflow automation glue | Free self-hosted on same server |
| Laragon | Local dev environment (Windows) | Free |

Total monthly SaaS cost at launch:  ~$0 for the core stack. Stripe charges only on actual sales (2.9%). Claude API charges only on bot messages. WhatsApp charges only above 1,000 conversations/month.

— Prepared by Viviz Technologies —

viviztechnologies@gmail.com  |  June 2026  |  v2.0 Optimised Plan